Table of Contents

# RoundsAI — Day 3 Summary

Date: August 19, 2026 Phase: Setup (SDLC: Requirements → Design → Setup → Implementation → Testing → Deployment → Maintenance)

## Objective

Build the project’s complete foundation: development environment, running local project (frontend + backend + database), Git connectivity, and basic routing — with zero feature logic yet, per the Implementation Blueprint.

## ✅ What Was Completed

### Environment

- Verified Node.js v22.22.3 and npm v11.6.2 (well above minimum requirements)

- Verified Git v2.52.0 already installed

- Installed 4 VS Code extensions: ES7+ React snippets, Tailwind CSS IntelliSense, MongoDB for VS Code, DotENV

### Frontend

- Scaffolded React + Vite in client/

- Installed and configured Tailwind CSS (tailwindcss, @tailwindcss/vite)

- Verified Tailwind rendering with a live styled test page

- Installed react-router-dom

- Built routing skeleton with 3 working routes: /, /login, /patients

- Created placeholder pages for Login, Dashboard, and Patients

- Created empty destination folders: context/, components/, pages/, config/

### Backend

- Initialized Node project in server/

- Installed all planned dependencies: express, mongoose, cors, dotenv, jsonwebtoken, bcryptjs, cookie-parser, nodemon (dev)

- Configured package.json scripts (start, dev)

- Created server/.env and server/.env.example

- Built server/index.js — Express app with CORS, JSON parsing, cookie parsing, MongoDB connection, and a /api/health route

- Created empty destination folders: models/, routes/, middleware/, services/

### Database

- Created MongoDB Atlas project (RoundsAI) and free M0 cluster (Cluster0)

- Created a database user with a secure generated password

- Whitelisted local IP and 0.0.0.0/0 for future deployment compatibility

- Retrieved and configured the connection string in .env, confirmed live connection (✅ MongoDB connected)

### Integration & Verification

- Confirmed backend running locally on http://localhost:5000, /api/health returns correct JSON

- Confirmed frontend running locally on http://localhost:5173

- Confirmed frontend successfully calls backend across ports (CORS working correctly)

- Confirmed dark-mode glassmorphism styling renders correctly in a real component

- Confirmed all 3 routes load without errors

- Confirmed .env is correctly excluded from Git via git status --ignored

### Repository

- Verified local repo is correctly connected to GitHub (cloned Day 1, confirmed active today)

- Verified .gitignore correctly excludes node_modules/ (both client and server) and server/.env

## 🔧 Design Changes Made Today

None required. Every decision from Day 2’s Architecture, Schema, API, and Project Structure documents held up exactly as planned during implementation — no redesign was necessary.

## 🚧 What’s Ready to Build Tomorrow (Day 4)

Every file and folder Day 4 needs already exists and is empty, waiting for real code: - server/models/ → Doctor.js, Patient.js, Visit.js, Prescription.js, IntakeForm.js - server/seed.js → seeded doctor account + 2–3 detailed fictional patients - server/routes/auth.js, server/routes/patients.js - server/middleware/requireAuth.js - client/src/context/AuthContext.jsx - client/src/pages/Login.jsx, Patients.jsx, PatientProfile.jsx, AddEditPatient.jsx (replacing today’s placeholders with real functionality) - client/src/components/ProtectedRoute.jsx

## 🎯 Tomorrow’s Objective

Implement real authentication (single seeded doctor account, JWT-based login, protected routes) and complete Patient Management (list, add, edit, full profile view) — the first major user-facing feature, built directly on top of today’s foundation with no additional setup required.