Table of Contents

# RoundsAI — Project Structure (Updated — Day 3)

Originally designed Day 2, updated Day 3 to reflect what’s actually been scaffolded. No structural changes were required — implementation matched the Day 2 design exactly.

## Current Folder Layout (as of end of Day 3)

roundsai/
├── .gitignore
├── README.md
├── DECISIONS.md
├── docs/
│   ├── ARCHITECTURE.md
│   ├── SCHEMA.md
│   ├── API.md
│   ├── UI-WIREFRAMES.md
│   └── PROJECT-STRUCTURE.md
│
├── client/                          ✅ scaffolded Day 3
│   ├── node_modules/                (gitignored)
│   ├── public/
│   ├── .env                         ⏳ not yet needed (Day 4+)
│   ├── index.html
│   ├── package.json                 ✅ react, react-dom, react-router-dom, tailwindcss, @tailwindcss/vite
│   ├── vite.config.js               ✅ Tailwind plugin registered
│   ├── src/
│   │   ├── main.jsx                 ✅ (Vite default, untouched)
│   │   ├── App.jsx                  ✅ router setup (3 routes wired)
│   │   ├── index.css                ✅ Tailwind import only
│   │   ├── assets/                  (Vite default, unused so far)
│   │   ├── context/                 ✅ folder created — empty, AuthContext.jsx comes Day 4
│   │   ├── components/              ✅ folder created — empty, first components come Day 4
│   │   ├── pages/                   ✅ 3 placeholder pages built
│   │   │   ├── Login.jsx            ✅ placeholder — real form Day 4
│   │   │   ├── Dashboard.jsx        ✅ placeholder — real queue Day 5
│   │   │   └── Patients.jsx         ✅ placeholder — real list Day 4
│   │   └── config/                  ✅ folder created — empty, api.js comes Day 4
│
├── server/                          ✅ scaffolded Day 3
│   ├── node_modules/                (gitignored)
│   ├── .env                         ✅ MONGODB_URI, JWT_SECRET set; ANTHROPIC_API_KEY blank until Day 6
│   ├── .env.example                 ✅ committed template
│   ├── package.json                 ✅ all Day 2-planned dependencies installed
│   ├── index.js                     ✅ Express app, CORS, MongoDB connection, /api/health route
│   ├── models/                      ⏳ empty — Doctor.js, Patient.js, etc. come Day 4
│   ├── routes/                      ⏳ empty — auth.js, patients.js, etc. come Day 4
│   ├── middleware/                  ⏳ empty — requireAuth.js comes Day 4
│   ├── services/                    ⏳ empty — aiSummary.js (Day 6), generatePrescriptionPDF.js (Day 7)
│   └── seed.js                      ⏳ not yet created — comes Day 4
│
└── (deployment config — comes Day 9)

## What Changed From the Day 2 Design

Nothing structural. Every folder planned in Day 2’s PROJECT-STRUCTURE.md was created exactly as specified. The only additions are implementation-level, not structural:

- client/src/assets/ and client/public/ exist because they’re part of Vite’s default scaffold — not used yet, not a deviation, just present by default and harmless.

- Empty folders (models/, routes/, middleware/, services/, context/, components/, config/) are intentionally empty placeholders today — this is expected per the Day-by-Day Mapping table from Day 2, which schedules their first files for Day 4 onward.

## Confirms: Day 4 Can Build Directly Into This Structure

No folder restructuring, renaming, or path changes are needed. Day 4’s first tasks (Mongoose models, auth routes, seed script, AuthContext, real Login/Patients pages) all have their exact destination folders already in place and empty, ready to receive real code.