Table of Contents

# RoundsAI — Day 8 Summary

Date: August 23, 2026 Phase: Testing, Debugging & Production Optimization

## Objective

Conduct a comprehensive release-readiness review (QA, security, performance) across all code built Days 3–7, fix all identified issues, and complete a full end-to-end walkthrough before Day 9 deployment.

## ✅ What Was Reviewed and Fixed

### Milestone 1 — Backend Hardening

- Security: Added strict type validation on login (isNonEmptyString) to prevent NoSQL injection via object-shaped payloads (e.g. {"$ne": null}); applied the same validation pattern to patient create/update fields

- Security: Added helmet for standard security headers

- Security: Added express-rate-limit on the login route (10 attempts / 15 min per IP) to slow brute-force attempts

- Security: Added a request body size limit (100kb) to prevent oversized payload abuse

- Reliability: Added startup environment variable validation — missing MONGODB_URI or JWT_SECRET now fails fast with a clear error instead of running in a broken state

- Reliability: Added a global Express error handler and a JSON 404 handler for unknown API routes

- Performance: Added compression middleware

- Data integrity: Added a date-of-birth “not in the future” check on patient create/update

### Milestone 2 — Frontend Resilience

- Added ErrorBoundary component — prevents a full white-screen crash on unexpected component errors, shows a recovery UI instead

- Added a proper NotFound (404) page with a working catch-all route

- Rewrote apiFetch to distinguish genuine network failures (“Cannot reach the server…”) from HTTP error responses, giving users clearer feedback when the backend is unreachable

- Trimmed email input on login before submission

- Set the correct browser tab title and meta description (was still Vite’s default)

### Critical Blocker Found and Fixed (during end-to-end walkthrough)

- Issue: No UI or API existed to create a new visit — visits only ever came from seed.js, meaning once a calendar day passed, no patient had a “today” visit, silently blocking Queue, AI Summary, and Prescription testing.

- Fix: Added POST /api/visits (idempotent — reuses an existing today-visit for a patient rather than creating duplicates) and a “Start Today’s Visit” button on the Patient Profile page, shown only when the patient has no visit today.

- Verified: duplicate-visit guard tested explicitly — clicking “Start Today’s Visit” twice does not create two visits for the same patient on the same day.

## 🧪 Verification Performed

Full 19-point end-to-end checklist executed via the browser UI (not just API testing) covering: auth redirect/error/success states, patient add/edit/validation, queue status transitions with refresh-persistence, AI summary generation and regeneration, full prescription creation and PDF download, mobile responsive behavior, browser console error check, and the 404 page. All 19 items passed, including the blocker fix and its regression guard.

## 🔧 Design Changes Made Today

One necessary addition beyond the original Day 2 API design: POST /api/visits. This was not a redesign — it fills a genuine implementation gap (visit creation was never actually specified as a manual doctor action anywhere in Days 3–7, only status transitions on already-existing visits were). The endpoint is minimal, idempotent, and scoped exactly to what’s needed: no scheduling UI, no date/time picker, no patient-facing form — just “start today’s visit for this patient,” consistent with the v1.0 principle of the doctor controlling their own day manually.

## 💰 Cost / Tooling Note

All additions today (helmet, express-rate-limit, compression) are free, widely-used npm packages with no paid tier or external service dependency.

## 🚧 What Remains Before Launch

Nothing blocking. The application is now feature-complete, hardened, and has passed a full manual release-readiness walkthrough. Day 9 can proceed directly to deployment.

## 🎯 Tomorrow’s Objective (Day 9)

Deploy RoundsAI: backend to Render, frontend to Vercel, MongoDB Atlas already live — with step-by-step guidance since this is the first full-stack deployment, followed by a full smoke test on the live URL.