# RoundsAI — Implementation Blueprint (Days 2–10)

Single Source of Truth for the Remainder of the Capstone

AB Talks 60-Day Claude AI Challenge

Table of Contents

# How to Use This Blueprint

Each day below is self-contained. If you start a fresh AI conversation on any given day, paste that day’s full section (plus the PRD) and the assistant will have everything needed to continue building without re-deciding architecture. Do not skip Day 2 (Design) — every later day assumes its decisions are locked.

Approved v1.0 scope (do not exceed): single doctor login, patient list + add/edit + full history view, manual appointment queue (Waiting → In Progress → Done), Claude-powered pre-visit AI summary with labeled deterministic fallback, structured multi-medication prescriptions saved to record + exported as PDF, MongoDB persistence, 2–3 seeded demo patients, modern SaaS dark-mode UI. Nothing beyond this ships in v1.0.

# Day 2 — Design

## 🎯 Objective

Lock every architectural and design decision so that Days 3–10 are pure execution, not decision-making.

## 📖 What You’ll Learn

- How to choose a pragmatic tech stack for a solo, time-boxed build.

- How to design a MongoDB schema for a real (if small) domain.

- How to translate a visual direction (“modern SaaS, dark mode, glassmorphism”) into a concrete design system.

## 🛠 Decisions to Finalize Today

- Tech stack (recommended, given your MongoDB/Node/Express familiarity and mixed skill level):

  - Frontend: React (via Vite) + Tailwind CSS

  - Backend: Node.js + Express

  - Database: MongoDB Atlas (free tier) via Mongoose

  - Auth: JWT stored in an HTTP-only cookie, single seeded doctor user

  - AI: Claude API (@anthropic-ai/sdk or direct fetch to api.anthropic.com/v1/messages)

  - PDF generation: pdf-lib or Puppeteer (recommendation: pdf-lib — lighter, no headless browser needed on free hosting)

  - Hosting (all free-tier): Frontend on Vercel or Netlify; Backend on Render; Database on MongoDB Atlas

- MongoDB schema — four collections:

  - doctors — { _id, email, passwordHash, name } (single seeded document)

  - patients — { _id, name, dob, gender, allergies: [String], chronicConditions: [String], createdAt }

  - visits — { _id, patientId, date, reasonForVisit, diagnosisNotes, medicationsPrescribed: [String], summaryGenerated: { text, source: "claude"|"fallback", generatedAt } }

  - prescriptions — { _id, patientId, visitId, medications: [{ name, dosage, frequency, duration, notes }], createdAt, pdfGeneratedAt }

  - intakeForms (seeded only) — { _id, patientId, symptoms, reasonForVisit, submittedAt }

- Design system (modern SaaS dashboard direction, confirmed with user):

  - Palette: dark background (#0B0F14 / #111827), primary accent teal/blue (#22D3EE or #38BDF8), success green, warning amber, danger red

  - Style: glassmorphism cards (backdrop-blur, translucent panels, subtle borders), rounded corners (rounded-2xl), soft shadows

  - Typography: Inter or system-ui, clear hierarchy (dashboard headers 24–28px bold, body 14–16px)

  - Components to design conceptually today: Sidebar nav, Patient card, Queue card w/ status pill, AI Summary panel (with source badge), Prescription form, PDF preview

- Screen list (v1.0 only): Login → Dashboard (queue) → Patients list → Patient profile (history + add/edit) → AI Summary view (within patient profile or pre-visit modal) → Prescription form → Prescription PDF export

## 📝 Step-by-Step Plan

- Confirm stack choices above (or note any change) — write them into a DECISIONS.md file.

- Sketch (on paper or in a tool like Excalidraw/Figma — optional, not required) the 6 core screens listed above.

- Draft the 4 Mongoose schemas as plain JS objects/comments (real schema files come Day 3).

- Write out the exact Claude prompt structure you’ll use for the pre-visit summary (system prompt + what data gets passed in) — this becomes the spec for Day 6.

- Save all decisions into DECISIONS.md at the project root — this file travels with you into every future day’s conversation.

## 📂 Files/Folders to Create

- roundsai/ (project root, not yet initialized as a repo — that’s Day 3)

- roundsai/DECISIONS.md

## 🔗 Tools to Research (no installs yet)

- MongoDB Atlas (free M0 cluster)

- Render (backend hosting)

- Vercel or Netlify (frontend hosting)

- Anthropic API docs for message format

## 🧪 Testing Tasks

- None yet — this is a planning day.

## 🐞 Common Issues

- Overdesigning the schema — resist adding fields not in the PRD’s approved scope.

- Picking a design direction and then not writing it down — always capture it in DECISIONS.md so Day 4+ doesn’t drift.

## ✅ End-of-Day Checklist

- ☐ Tech stack confirmed and documented

- ☐ MongoDB schema drafted for all 4 collections

- ☐ Claude prompt structure drafted

- ☐ 6 core screens identified

- ☐ DECISIONS.md created and saved

## 📸 Expected State

No code yet. Deliverable is DECISIONS.md with stack, schema, and design system documented.

## ➡️ Handoff to Day 3

Bring DECISIONS.md into tomorrow’s conversation. Day 3 initializes the actual project structure, GitHub repo, MongoDB Atlas cluster, and environment variables based on these decisions.

# Day 3 — Setup

## 🎯 Objective

Get a working, empty full-stack skeleton running locally: React frontend talking to an Express backend, connected to a live MongoDB Atlas database, with environment variables and Git version control in place.

## 📖 What You’ll Learn

- Project scaffolding for a MERN-style app

- Environment variable management (.env, never committed)

- Connecting Express to MongoDB Atlas

- Git/GitHub basics for a capstone project

## 🛠 Features to Build

- Empty but running frontend (Vite + React + Tailwind)

- Empty but running backend (Express) with one test route (GET /api/health)

- MongoDB Atlas cluster created and connected

- GitHub repo initialized with proper .gitignore

## 📝 Step-by-Step Implementation Plan

- Create project structure:

- roundsai/
  client/     (React + Vite + Tailwind)
  server/     (Express)
  DECISIONS.md
  README.md

- Scaffold frontend: npm create vite@latest client -- --template react, then install Tailwind and configure tailwind.config.js + index.css.

- Scaffold backend: mkdir server && cd server && npm init -y, install express, mongoose, cors, dotenv, jsonwebtoken, bcryptjs.

- Create server/.env (never commit this) with placeholders: MONGODB_URI=, JWT_SECRET=, ANTHROPIC_API_KEY=, PORT=5000.

- Create server/.gitignore including node_modules, .env.

- Set up MongoDB Atlas: create free M0 cluster, create a database user, whitelist your IP (or 0.0.0.0/0 for dev), copy the connection string into .env as MONGODB_URI.

- Write server/index.js: basic Express app, cors(), express.json(), connect to Mongo via Mongoose using MONGODB_URI, add GET /api/health returning { status: "ok" }.

- Run backend locally (node index.js or nodemon), confirm /api/health responds and Mongo connects without error in console.

- Run frontend locally (npm run dev), confirm the Vite default page loads with Tailwind classes working (test with a colored div).

- Connect them: in the React app, fetch('http://localhost:5000/api/health') on load and log the response to confirm the two talk to each other.

- Initialize Git: git init at project root, commit the skeleton, create a GitHub repo, push.

## 📂 Files/Folders to Create

- client/ (full Vite React app)

- server/index.js, server/.env, server/.gitignore, server/package.json

- README.md (project description, setup instructions — expand daily)

## 🔗 APIs / Tools to Integrate

- MongoDB Atlas (free M0 cluster)

- GitHub (version control)

## 🧪 Testing Tasks

- ☐ GET /api/health returns 200 with JSON body

- ☐ MongoDB Atlas shows an active connection in the Atlas dashboard

- ☐ Frontend successfully fetches from backend locally (CORS working)

- ☐ .env is confirmed NOT tracked by Git (git status should not show it)

## 🐞 Common Issues & Debugging

- CORS errors: ensure cors() middleware is added before routes in Express.

- Mongo connection timeout: almost always an IP whitelist issue in Atlas — check Network Access settings.

- Tailwind classes not applying: confirm tailwind.config.js content paths include ./src/**/*.{js,jsx} and index.css has the three @tailwind directives.

- “Cannot find module” errors: confirm you’re running commands inside the correct folder (client vs server).

## ✅ End-of-Day Checklist

- ☐ Frontend and backend both run locally without errors

- ☐ MongoDB Atlas cluster live and connected

- ☐ Health check endpoint working end-to-end

- ☐ Project pushed to GitHub with .env excluded

## 📸 Expected State & Screenshots to Capture

- Terminal showing backend running + “MongoDB connected” log

- Browser showing the frontend loaded with a Tailwind-styled test element

- Browser console/network tab showing successful /api/health fetch

- GitHub repo page showing the initial commit

## ➡️ Handoff to Day 4

You now have a connected, empty full-stack skeleton. Day 4 builds real Mongoose schemas, the seeded doctor account, JWT-based login, and the Patient Management feature (list, add, edit, view history).

# Day 4 — Implementation: Auth + Patient Management

## 🎯 Objective

Build real authentication (single seeded doctor) and full patient management: list, add, edit, and detailed profile view.

## 📖 What You’ll Learn

- Password hashing with bcrypt

- JWT issuing/verification and protecting routes with middleware

- Mongoose schema definition and CRUD operations

- Building protected React routes

## 🛠 Features to Build

- Seeded doctor account (via a one-time seed script)

- Login page + POST /api/auth/login + JWT cookie-based session

- Protected route middleware on backend

- Protected routes on frontend (redirect to login if unauthenticated)

- Patient list page

- Add Patient form

- Edit Patient form

- Patient Profile page (history, medications, allergies, past visits — visits list can show placeholders until Day 5/7 populate real data)

## 📝 Step-by-Step Implementation Plan

- Create Mongoose models in server/models/: Doctor.js, Patient.js, Visit.js, Prescription.js, IntakeForm.js — using the schema fields defined in DECISIONS.md.

- Write server/seed.js: a script that hashes a chosen password with bcryptjs, creates one Doctor document, and inserts 2–3 detailed fictional Patient documents (with allergies, chronic conditions) plus matching seeded IntakeForm documents. Run once: node seed.js.

- Build auth routes in server/routes/auth.js: POST /api/auth/login (verify email+password against seeded doctor, sign JWT, set as HTTP-only cookie), POST /api/auth/logout (clear cookie), GET /api/auth/me (return current doctor if valid session).

- Write auth middleware server/middleware/requireAuth.js: reads JWT from cookie, verifies it, attaches doctor info to req, or returns 401.

- Build patient routes in server/routes/patients.js, all behind requireAuth: GET /api/patients (list), GET /api/patients/:id (profile w/ populated visits), POST /api/patients (create), PUT /api/patients/:id (update).

- Frontend: Auth context — create AuthContext in React that calls /api/auth/me on load to check session, exposes login()/logout().

- Frontend: Login page — simple form (email/password), calls login endpoint, redirects to dashboard on success, shows error on failure.

- Frontend: Protected route wrapper — component that redirects to /login if AuthContext shows no active doctor.

- Frontend: Patients list page — fetch and render GET /api/patients as cards (name, key condition, quick status).

- Frontend: Add Patient form — controlled form, posts to POST /api/patients, redirects to patient profile on success.

- Frontend: Edit Patient form — pre-filled form using GET /api/patients/:id, puts to PUT /api/patients/:id.

- Frontend: Patient Profile page — displays demographics, allergies, chronic conditions, and a (currently empty or placeholder) visit history section.

## 📂 Files/Folders to Create or Modify

- server/models/Doctor.js, Patient.js, Visit.js, Prescription.js, IntakeForm.js

- server/seed.js

- server/routes/auth.js, server/routes/patients.js

- server/middleware/requireAuth.js

- client/src/context/AuthContext.jsx

- client/src/pages/Login.jsx, Patients.jsx, PatientProfile.jsx, AddEditPatient.jsx

- client/src/components/ProtectedRoute.jsx

## 🔗 Libraries to Integrate

- bcryptjs (password hashing)

- jsonwebtoken (JWT)

- cookie-parser (reading cookies in Express)

- React Router (react-router-dom) for page routing

## 🧪 Testing Tasks

- ☐ Seed script runs cleanly and creates 1 doctor + 2–3 patients + intake forms

- ☐ Login with correct credentials succeeds; wrong password fails with clear error

- ☐ Accessing /api/patients without a valid session returns 401

- ☐ Accessing the frontend dashboard while logged out redirects to /login

- ☐ Adding a patient appears immediately in the patient list

- ☐ Editing a patient persists changes after page refresh

## 🐞 Common Issues & Debugging

- Cookie not being set/read cross-origin locally: ensure credentials: true on both the CORS config (server) and fetch/axios calls (credentials: "include").

- JWT verification fails silently: double-check JWT_SECRET matches between signing and verifying (same .env value).

- Password never matches: confirm you’re comparing with bcrypt.compare(), not a plain string check.

- Protected route flickers to login then dashboard: wait for the AuthContext initial /api/auth/me check to resolve before rendering routes (loading state).

## ✅ End-of-Day Checklist

- ☐ Seeded doctor can log in and land on the dashboard

- ☐ Logged-out users cannot reach any patient data (frontend or API level)

- ☐ Patient list, add, edit, and profile view all work against real MongoDB data

- ☐ Changes persist after refresh

## 📸 Expected State & Screenshots

- Login screen (styled per design system)

- Patients list with 2–3 seeded patients

- Patient profile page showing full seeded detail

- Add/Edit patient form in action

## ➡️ Handoff to Day 5

Auth and patient management are complete and real. Day 5 builds the appointment queue on top of these same patients, including status transitions (Waiting → In Progress → Done).

# Day 5 — Implementation: Appointment Queue

## 🎯 Objective

Build the doctor’s daily appointment queue with manual status transitions, linked to real patients.

## 📖 What You’ll Learn

- Modeling a simple state machine (Waiting → In Progress → Done) in a schema

- Managing UI state transitions cleanly in React

- Structuring a dashboard as the app’s default landing page

## 🛠 Features to Build

- Visit documents represent “today’s appointments” (reuse the Visit model from Day 4, add a status field)

- Dashboard/Queue page showing all of today’s visits grouped or sorted by status

- Status transition controls (buttons: “Start Visit”, “Mark Done”)

- Seed script updated to include 2–3 sample visits (one per patient) with status: "waiting"

## 📝 Step-by-Step Implementation Plan

- Update Visit schema to include status: { type: String, enum: ["waiting", "in-progress", "done"], default: "waiting" } and date.

- Update seed.js to create one Visit per seeded patient for “today,” all starting as "waiting".

- Build visit routes server/routes/visits.js (behind requireAuth): GET /api/visits/today (all visits for today, populated with patient name), PATCH /api/visits/:id/status (update status field only, validate it’s one of the three allowed values and only moves forward).

- Frontend: Dashboard/Queue page (client/src/pages/Dashboard.jsx) — set as the default route after login. Fetches GET /api/visits/today, renders three columns or grouped sections: Waiting, In Progress, Done.

- Build a QueueCard component showing patient name, reason for visit (if available), a status pill (colored per status), and an action button appropriate to current status.

- Wire up status transitions: clicking the action button calls PATCH /api/visits/:id/status, then refetches or optimistically updates local state.

- Link queue cards to patient profile: clicking a card’s patient name navigates to that patient’s profile page.

- Polish empty/loading states: what the queue looks like with 0 visits, and a loading skeleton while fetching.

## 📂 Files/Folders to Create or Modify

- server/models/Visit.js (update)

- server/routes/visits.js

- server/seed.js (update)

- client/src/pages/Dashboard.jsx

- client/src/components/QueueCard.jsx, StatusPill.jsx

## 🔗 Libraries/Tools

- None new — built on existing Express/React/Mongoose stack.

## 🧪 Testing Tasks

- ☐ Dashboard loads today’s 2–3 seeded visits correctly grouped by status

- ☐ Clicking “Start Visit” moves a card from Waiting → In Progress

- ☐ Clicking “Mark Done” moves a card from In Progress → Done

- ☐ Status cannot be moved backward (e.g., Done → Waiting) via the API (test with a direct API call)

- ☐ Refreshing the page preserves the current status (confirms it’s persisted, not just local state)

## 🐞 Common Issues & Debugging

- Status updates don’t reflect in UI: confirm you’re either refetching after PATCH or updating local state with the server’s actual returned document (avoid assuming the update succeeded).

- Enum validation errors from Mongoose: double check the exact string values match between frontend button logic and schema enum.

- Cards not grouping correctly: filter/group in the frontend by visit.status, don’t rely on array order from the API.

## ✅ End-of-Day Checklist

- ☐ Queue page is the default post-login landing page

- ☐ All three statuses render and transition correctly

- ☐ Data persists in MongoDB (verified via refresh)

- ☐ Queue cards link to patient profiles

## 📸 Expected State & Screenshots

- Dashboard with 3 patients across different statuses (e.g., 1 waiting, 1 in-progress, 1 done)

- A status transition captured mid-action (before/after)

## ➡️ Handoff to Day 6

The queue is fully functional and connected to real patient/visit data. Day 6 adds the core AI feature: the Claude-powered pre-visit summary, triggered from a patient’s queue card or profile, with a tested fallback path.

# Day 6 — Implementation: AI Pre-Visit Summary (Claude API)

## 🎯 Objective

Build the flagship AI feature: generate a concise pre-visit summary from a patient’s record + seeded intake data using the real Claude API, with a clearly labeled deterministic fallback for reliability.

## 📖 What You’ll Learn

- Calling the Claude API (Messages endpoint) securely from a backend (never exposing the API key to the frontend)

- Prompt design for a constrained, safety-conscious summarization task

- Building graceful degradation/fallback logic for external API failures

## 🛠 Features to Build

- Backend endpoint that gathers a patient’s record + intake data, sends it to Claude, and returns a structured summary

- Deterministic fallback summary generator (pure JS, no AI) used when Claude is unavailable

- Frontend “Generate Pre-Visit Summary” action from the patient profile (or queue card)

- Summary display panel with a clear source badge: “Generated by Claude” vs “Fallback Summary (AI unavailable)”

- Summary saved onto the relevant Visit document so it persists

## 📝 Step-by-Step Implementation Plan

- Store the Claude API key in server/.env as ANTHROPIC_API_KEY — never sent to the frontend, only used server-side.

- Install SDK or use fetch: npm install @anthropic-ai/sdk in server/ (or use native fetch to https://api.anthropic.com/v1/messages).

- Write the summarization service server/services/aiSummary.js:

  - Function buildSummaryPrompt(patient, intakeForm) — constructs a system prompt that explicitly instructs: “You are a clinical summarization assistant. Summarize the following patient information for a doctor’s pre-visit review. Do NOT diagnose, do NOT suggest treatment or medication changes, do NOT speculate beyond the provided data. Produce a concise, structured, doctor-readable brief covering: reason for visit, relevant history, current medications, allergies to note, and any patterns worth flagging from past visits.”

  - Function generateAISummary(patient, intakeForm) — calls Claude with the prompt + structured patient/intake data, max_tokens ~400, returns the text response.

  - Function generateFallbackSummary(patient, intakeForm) — pure template-based function (no API call) that formats the same underlying data into a readable bullet-point brief without any AI phrasing.

- Wrap the Claude call in try/catch: on any error (network, rate limit 429, timeout, malformed response), log the error and call generateFallbackSummary() instead. Never let this failure propagate as a 500 to the frontend.

- Build the route server/routes/summary.js: POST /api/patients/:id/summary — behind requireAuth, fetches patient + their most recent seeded intake form, calls the summary service, saves { text, source: "claude"|"fallback", generatedAt } onto the corresponding Visit document, returns it.

- Frontend: “Generate Pre-Visit Summary” button on the Patient Profile page (or Queue card) — calls the endpoint, shows a loading state while waiting.

- Frontend: Summary panel component — renders the returned text with clear visual formatting (sections/bullets) and a prominent badge: green/teal “✓ Claude AI Summary” or amber “⚠ Fallback Summary — AI temporarily unavailable”.

- Test the fallback deliberately: temporarily hardcode an invalid API key or throw an error inside generateAISummary() to confirm the fallback path triggers correctly and the badge updates accordingly, then revert.

## 📂 Files/Folders to Create or Modify

- server/services/aiSummary.js

- server/routes/summary.js

- server/models/Visit.js (confirm summaryGenerated subfield is used)

- client/src/components/SummaryPanel.jsx

- client/src/pages/PatientProfile.jsx (add trigger button + panel)

## 🔗 APIs to Integrate

- Anthropic Claude API (https://api.anthropic.com/v1/messages) — model: a current Claude model available to your account; keep max_tokens modest (~400) to keep responses concise and cost/time efficient.

## 🧪 Testing Tasks

- ☐ Real Claude-generated summary appears correctly for each seeded patient

- ☐ Summary is clearly labeled as Claude-generated

- ☐ Forcing an API failure correctly triggers the fallback path

- ☐ Fallback summary is clearly and unmistakably labeled as non-AI

- ☐ Summary persists on the Visit document after refresh

- ☐ No diagnostic or treatment language appears in either summary type (manually review output wording)

## 🐞 Common Issues & Debugging

- 401/403 from Claude API: check ANTHROPIC_API_KEY is correctly loaded via dotenv and not accidentally quoted/malformed in .env.

- CORS or “API key exposed” concerns: the Claude call must happen server-side only — the frontend should never see or send the API key.

- Long response times: keep prompts and max_tokens tight; add a frontend loading indicator so it doesn’t feel broken.

- Fallback never triggers in testing: make sure your try/catch actually wraps the network call, not just the response parsing.

## ✅ End-of-Day Checklist

- ☐ Real Claude summary works for all seeded patients

- ☐ Fallback path tested and confirmed working with clear labeling

- ☐ Summary saved to database, not just shown transiently

- ☐ UI clearly differentiates AI vs fallback output

## 📸 Expected State & Screenshots

- A patient profile showing a real Claude-generated summary with its badge

- The same panel showing a triggered fallback summary with its distinct badge (captured during your deliberate failure test)

## ➡️ Handoff to Day 7

The AI feature is complete, reliable, and demo-ready. Day 7 builds the final core feature: structured digital prescriptions and PDF export.

# Day 7 — Implementation: Prescriptions + PDF Export

## 🎯 Objective

Let the doctor create a structured, multi-medication prescription, save it to the patient’s record, and export it as a clean PDF.

## 📖 What You’ll Learn

- Managing dynamic form arrays in React (add/remove medication rows)

- Generating a PDF document programmatically on the backend

- Structuring a document-generation feature so its output looks professional

## 🛠 Features to Build

- Prescription form (medication name, dosage, frequency, duration, notes — repeatable)

- Save prescription to Prescription collection, linked to patient + visit

- View a prescription’s details on the patient profile

- Generate and download a PDF version of a saved prescription

## 📝 Step-by-Step Implementation Plan

- Confirm Prescription schema (from Day 2/4): { patientId, visitId, medications: [{ name, dosage, frequency, duration, notes }], createdAt }.

- Build backend routes server/routes/prescriptions.js (behind requireAuth): POST /api/prescriptions (create, validates at least one medication present), GET /api/prescriptions/:id (fetch one), GET /api/patients/:id/prescriptions (list for a patient).

- Install PDF library: npm install pdf-lib in server/.

- Write server/services/generatePrescriptionPDF.js: takes a prescription + patient + doctor info, uses pdf-lib to draw a clean, structured document (clinic/doctor header, patient name/date, a table-like list of medications, footer). Returns a PDF byte buffer.

- Build route GET /api/prescriptions/:id/pdf — behind requireAuth, generates the PDF via the service and streams it back with Content-Type: application/pdf and Content-Disposition: attachment (or inline for preview).

- Frontend: Prescription form (client/src/pages/NewPrescription.jsx) — accessible from the patient profile. Dynamic list of medication rows (add/remove), each with the 5 fields. On submit, posts to POST /api/prescriptions.

- Frontend: Review step — before final save, show a clean read-only preview of the full prescription for the doctor to confirm.

- Frontend: Prescription history on the Patient Profile page — list of past prescriptions with a “Download PDF” button per entry, linking to the PDF route.

- Style the PDF output to look professional: doctor’s name/clinic name header, patient name + date, medications in a clear list/table, subtle branding consistent with RoundsAI (this is a portfolio-visible artifact).

## 📂 Files/Folders to Create or Modify

- server/models/Prescription.js (confirm)

- server/routes/prescriptions.js

- server/services/generatePrescriptionPDF.js

- client/src/pages/NewPrescription.jsx

- client/src/components/MedicationRow.jsx, PrescriptionPreview.jsx, PrescriptionHistoryList.jsx

## 🔗 Libraries to Integrate

- pdf-lib (PDF generation, no headless browser required — free-tier hosting friendly)

## 🧪 Testing Tasks

- ☐ Can add and remove multiple medication rows before submitting

- ☐ Submitting with zero medications is blocked with a clear validation message

- ☐ Saved prescription appears correctly in the patient’s prescription history

- ☐ Downloaded PDF opens correctly and displays all medications with correct formatting

- ☐ PDF reflects the correct patient name and date

## 🐞 Common Issues & Debugging

- PDF renders blank or malformed: check that text is being drawn within the page’s coordinate bounds (pdf-lib uses a bottom-left origin).

- Special characters breaking PDF text: use a standard embedded font (e.g., Helvetica) via pdf-lib’s StandardFonts.

- Large prescriptions overflowing one page: add basic pagination logic (new page if medication count exceeds a threshold) — acceptable to keep simple given 2–3 demo patients.

- Download not triggering in browser: confirm the response Content-Type/Content-Disposition headers are set correctly and the frontend triggers a proper file download (e.g., via a temporary <a> element with href set to a blob URL).

## ✅ End-of-Day Checklist

- ☐ Full prescription flow works: create → review → save → view in history → download PDF

- ☐ PDF is clean, correctly formatted, and professional-looking

- ☐ All data persists correctly in MongoDB

## 📸 Expected State & Screenshots

- Prescription form with 2+ medication rows filled in

- Review/preview screen before saving

- The exported PDF opened and visible

## ➡️ Handoff to Day 8

All four core features (auth, patients, queue, AI summary, prescriptions/PDF) are functionally complete. Day 8 is dedicated to end-to-end testing, bug fixing, and UI polish against the approved design system — no new features.

# Day 8 — Testing & UI Polish

## 🎯 Objective

Turn a functionally complete app into a polished, demo-ready one. No new features today — only fixing, refining, and tightening what exists.

## 📖 What You’ll Learn

- Systematic manual QA for a full-stack app

- Applying a consistent design system across every screen

- Prioritizing polish effort for a live demo audience

## 🛠 Focus Areas (Not New Features)

- Full end-to-end manual test pass across every user story from the PRD (section 6)

- Visual consistency pass (dark mode, glassmorphism, spacing, typography) across all 6 screens

- Loading states, error states, and empty states on every page

- Responsive check (at least usable on a laptop screen size — mobile polish is optional given the demo context)

## 📝 Step-by-Step Plan

- Run the full PRD user story checklist (all 12 stories from Section 6) end-to-end as if you were the doctor, on a clean seeded dataset. Log every bug or rough edge in a simple list.

- Fix all functional bugs found, prioritizing anything that would block the Day 10 demo flow (login → queue → AI summary → prescription → PDF).

- Design system audit: go screen by screen (Login, Dashboard/Queue, Patients list, Patient Profile, Prescription form, Summary panel) and check: consistent color usage, consistent spacing/padding, consistent card/button styles, dark mode applied everywhere (no stray white flashes), font hierarchy consistent.

- Add/verify loading states: queue loading, summary generating, PDF generating — all should show a clear in-progress indicator, not a frozen UI.

- Add/verify empty states: what does the queue look like with 0 patients waiting? What does a brand-new patient’s history look like with 0 past visits? These should read as intentional, not broken.

- Add/verify error states: failed login, failed patient save, failed prescription save — clear, non-technical error messaging for the doctor.

- Re-seed clean demo data (node seed.js against a freshly cleared collection) so your demo dataset is pristine for Day 10 — no leftover test data from earlier bug-fixing.

- Commit and push all fixes to GitHub with clear, descriptive commit messages.

## 📂 Files/Folders Likely Touched

- Any/all client/src/pages/* and client/src/components/* files for styling consistency

- server/seed.js (re-run for a clean dataset)

## 🧪 Testing Tasks

- ☐ All 12 PRD user stories pass manually, start to finish

- ☐ No console errors on any page during normal use

- ☐ All loading/empty/error states verified visually

- ☐ Demo dataset is clean and consistent (no test junk)

## 🐞 Common Issues & Debugging

- Inconsistent card styling across pages: extract a shared Card component instead of repeating Tailwind classes — fix once, apply everywhere.

- Flash of unstyled/wrong-theme content on load: ensure the dark background is set at the root (html/body or root container), not just individual components.

- Forgotten error handling on a form: grep your codebase for form submit handlers and confirm each has a catch/error display path.

## ✅ End-of-Day Checklist

- ☐ Every PRD user story verified working

- ☐ Visual design consistent across all screens

- ☐ All loading/empty/error states in place

- ☐ Clean seed data restored

- ☐ All fixes committed and pushed

## 📸 Expected State & Screenshots

- Screenshots of each of the 6 core screens in their final polished state (useful later for the pitch deck and README)

## ➡️ Handoff to Day 9

The app is feature-complete, tested, and visually polished, running correctly on localhost. Day 9 deploys it live for the first time — frontend, backend, and database all connected in production.

# Day 9 — Deployment

## 🎯 Objective

Deploy RoundsAI live: frontend, backend, and database all connected and working in production, on free-tier hosting. This is your first full-stack deployment — every step is explained explicitly.

## 📖 What You’ll Learn

- Deploying a Node/Express backend to Render

- Deploying a React/Vite frontend to Vercel or Netlify

- Managing production environment variables safely

- Connecting a deployed frontend to a deployed backend (CORS, base URLs)

## 🛠 Tasks

- Deploy backend (Express) to Render

- Deploy frontend (React/Vite) to Vercel (or Netlify)

- Configure production environment variables on both platforms

- Update CORS and frontend API base URL for production

- Run the seed script against production MongoDB Atlas (or confirm it’s already populated)

- Full smoke test of the live URL

## 📝 Step-by-Step Implementation Plan

### Part A — Backend to Render

- Push your latest code to GitHub (confirm server/.env is still gitignored).

- In Render: create a new Web Service, connect your GitHub repo, select the server folder as the root directory.

- Set the build command (e.g., npm install) and start command (e.g., node index.js).

- Add environment variables in Render’s dashboard (not in code): MONGODB_URI, JWT_SECRET, ANTHROPIC_API_KEY, and any PORT Render requires.

- Deploy and wait for the build to succeed; note the generated backend URL (e.g., https://roundsai-api.onrender.com).

- Test https://<your-backend-url>/api/health directly in a browser to confirm the live backend responds.

### Part B — Frontend to Vercel

- In Vercel: import your GitHub repo, set the project root to client.

- Set the framework preset to Vite (usually auto-detected).

- Add a frontend environment variable for the backend URL (e.g., VITE_API_BASE_URL=https://roundsai-api.onrender.com).

- Update your frontend’s API calls to use import.meta.env.VITE_API_BASE_URL instead of localhost (do this in code before deploying, then redeploy if needed).

- Deploy and note your live frontend URL (e.g., https://roundsai.vercel.app).

### Part C — Connect Them Properly

- In the backend’s CORS configuration, explicitly allow your deployed frontend origin (not *) and credentials: true.

- Confirm cookies work cross-origin in production: set the JWT cookie with secure: true and sameSite: "none" when NODE_ENV === "production".

- Re-test login end-to-end on the live URL — this is the step most likely to break on a first deployment (cookie/CORS misconfiguration).

### Part D — Data

- Confirm your MongoDB Atlas cluster’s Network Access allows connections from Render (either Render’s IPs or 0.0.0.0/0 for simplicity in a capstone context).

- Run node seed.js once against the production MONGODB_URI (either locally with the prod connection string temporarily, or via a one-off Render shell/job) so production has your 2–3 clean demo patients.

### Part E — Full Smoke Test

- Visit the live frontend URL in an incognito window.

- Log in with the seeded doctor account.

- Walk the entire demo path: queue → patient profile → generate AI summary → create prescription → download PDF.

- Confirm the Claude API call works in production (it needs the real ANTHROPIC_API_KEY set in Render’s environment).

- Deliberately test the fallback path once more in production if possible.

## 📂 Files/Folders to Modify

- client/src/config/api.js (or wherever API base URL is defined) — switch to environment-variable-based URL

- server/index.js — production CORS + cookie settings

- README.md — add live demo URL and deployment notes

## 🔗 Services to Integrate

- Render (backend hosting, free tier)

- Vercel or Netlify (frontend hosting, free tier)

- MongoDB Atlas (already provisioned, now connected in production)

## 🧪 Testing Tasks

- ☐ Live backend /api/health responds correctly

- ☐ Live frontend loads without errors

- ☐ Login works on the live URL (cookie/session persists across page loads)

- ☐ Full demo path works end-to-end live: queue → summary → prescription → PDF

- ☐ Claude API calls succeed in production (not just localhost)

## 🐞 Common Issues & Debugging

- Login works locally but not in production: almost always cookie sameSite/secure settings or CORS origin mismatch — revisit Part C.

- Render free tier “cold start” delay: the backend may sleep after inactivity and take ~30-60s to wake on first request — expected behavior, mention it during demo prep so it’s not a surprise.

- Environment variable typos: double-check every variable name matches exactly (case-sensitive) between your code and the hosting dashboard.

- PDF download failing in production but not local: check that response headers/streaming work the same way behind Render’s proxy; test directly via the deployed API URL first.

## ✅ End-of-Day Checklist

- ☐ Backend live and healthy on Render

- ☐ Frontend live on Vercel/Netlify

- ☐ Full demo flow verified working on the live URL

- ☐ README.md updated with live link

## 📸 Expected State & Screenshots

- Render dashboard showing a successful deploy

- Vercel/Netlify dashboard showing a successful deploy

- The live app, in a real browser tab (not localhost), showing the dashboard logged in

## ➡️ Handoff to Day 10

RoundsAI is live. Day 10 is dedicated to final QA on the live version, documentation, and preparing/rehearsing the demo for AB Talks judges.

# Day 10 — Final QA, Documentation & Demo Prep

## 🎯 Objective

Confirm the live v1.0 is stable, finish documentation, and prepare a confident, well-rehearsed live demo for AB Talks judges.

## 📖 What You’ll Learn

- Final-mile QA discipline before a live audience

- Writing a README that works both for judges and future recruiters

- Structuring and rehearsing a short technical product demo

## 🛠 Tasks

- Final full regression test on the live deployed URL

- Finalize README.md

- Prepare demo script/flow

- Rehearse the live demo at least twice

- Final GitHub cleanup

## 📝 Step-by-Step Implementation Plan

- Regression test the live app one more time, cold (close all tabs, fresh incognito window), walking through every PRD user story exactly as a judge or recruiter would encounter it for the first time.

- Fix only critical/blocking issues found — this is not a day for new features or large refactors. If something minor is broken, note it as a “known limitation” rather than risk destabilizing the app.

- Finalize README.md with: project name and one-line pitch, problem statement, feature list (matching PRD scope exactly), tech stack, screenshots (from Day 8), live demo link, local setup instructions, and an explicit “Out of Scope / Future Work” section (mirrors PRD Section 5.2 — this signals intentional scoping, not laziness, to anyone reviewing the repo).

- Write a short demo script (aim for a 3–5 minute live walkthrough):

  - 30s: the problem (doctor context-switching before visits)

  - 30s: log in, show the queue

  - 60s: open a patient, generate the AI summary, explain the Claude integration + fallback safety design

  - 60s: move the visit through the queue, write a prescription

  - 30s: download the PDF

  - 30s: close with future scope / what you’d build next

- Rehearse the demo at least twice, ideally on the actual live URL (not localhost) to catch any surprises (like Render cold-start delay — start the backend a minute before rehearsing/presenting if on a free tier).

- Prepare for likely judge questions, e.g.: “Why fallback instead of just failing?”, “Why single-doctor auth?”, “What would multi-doctor support require?” — you already have honest, well-reasoned answers from this week’s scoping decisions.

- Final GitHub pass: clean commit history readable, remove any stray console.logs or commented-out dead code, confirm .env was never committed, tag a v1.0 release if comfortable with Git tags.

## 📂 Files/Folders to Finalize

- README.md (final version)

- Repository overall cleanliness (remove dead code, confirm .gitignore coverage)

## 🧪 Testing Tasks

- ☐ Full regression pass on live URL, cold start, no prior cache/session

- ☐ Demo script rehearsed at least twice within the real time limit

- ☐ All screenshots in README match the current live app exactly

## 🐞 Common Issues & Debugging

- Render cold start during live demo: “warm up” the backend by hitting it a minute or two before presenting.

- Demo runs long: trim the script — the AI summary + fallback explanation is your most differentiated moment; protect that time first.

- Last-minute urge to add a feature: don’t. Today is stabilization and presentation only — anything new risks breaking what already works.

## ✅ End-of-Day / Capstone Completion Checklist

- ☐ Live app passes full regression test

- ☐ README complete, accurate, and portfolio-ready

- ☐ Demo script written and rehearsed

- ☐ GitHub repo clean and tagged

- ☐ Every Day 10 Definition of Done item from the PRD (Section 7) is verifiably true

## 📸 Expected Final State

A live, publicly accessible RoundsAI v1.0 that a judge or recruiter can visit right now, log in with the seeded doctor account, and walk through the complete workflow: queue → AI-assisted pre-visit review → visit → prescription → PDF — deployed, documented, and demo-ready.

## ➡️ Beyond Day 10

Future scope (explicitly not v1.0, safe to mention as vision during the demo’s closing): patient-facing intake forms, real-time multi-device queue sync, multi-doctor accounts with role-based access, drug interaction checking, richer AI clinical insights (still summarization-first, never diagnostic), and mobile-optimized doctor UI.