Table of Contents

# RoundsAI — Day 5 Summary

Date: August 21, 2026 Phase: Implementation (Feature 2 of 4: Appointment Queue)

## Objective

Build the doctor’s live appointment queue: view today’s visits grouped by status, and manually transition visits Waiting → In Progress → Done — per the Implementation Blueprint.

## ✅ What Was Built

### Backend

- server/routes/visits.js:

  - GET /api/visits/today — fetches visits scoped to the current calendar day, populated with patient name, sorted by time

  - PATCH /api/visits/:id/status — transitions a visit’s status, with a forward-only guard (rejects backward transitions like Done → Waiting)

- Updated server/index.js to mount the new visit routes

### Frontend

- client/src/components/StatusPill.jsx — color-coded status badge (amber/waiting, cyan/in-progress, emerald/done)

- client/src/components/QueueCard.jsx — patient queue card with time, reason for visit, status pill, and the correct action button per status

- Rebuilt client/src/pages/Dashboard.jsx — real three-column queue (Waiting / In Progress / Done), loading skeletons, per-column empty states, and live status transitions wired to the backend

## 🧪 Verification Performed

- Confirmed GET /api/visits/today returns all 3 seeded visits with correct statuses and populated patient names (tested via PowerShell)

- Confirmed Dashboard renders all three columns with the correct patients in the correct starting statuses

- Confirmed clicking “Start Visit ▶” moves a card from Waiting → In Progress

- Confirmed clicking “Mark Done ✓” moves a card from In Progress → Done

- Confirmed persistence: after triggering both transitions, refreshed the browser and verified the new statuses (In Progress, Done, Done) held — proving updates are saved to MongoDB, not just local React state

- Confirmed clicking a patient’s name on a queue card navigates to their profile

- Full regression check: re-verified login, patient list, patient profile, and logout from Days 3–4 all still work correctly alongside today’s changes

## 🔧 Design Changes Made Today

None. Implementation matches the Day 2 Architecture and API design exactly — no schema or endpoint changes required.

## 💰 Cost / Tooling Note

Today’s work used only free, already-provisioned tools: Express (self-hosted), MongoDB Atlas free tier, and React — no paid APIs or services were introduced. The Claude API (which does require a funded API key) is not used until Day 6, and that day’s plan includes a deterministic fallback specifically so the feature remains testable and demoable even without active API credits.

## 🚧 What’s Ready to Build Tomorrow (Day 6)

- Visit model already has a summaryGenerated field ready to store AI (or fallback) output

- Patient and IntakeForm data already seeded and available to build a summary from

- Patient Profile page already has a placeholder “Pre-Visit AI Summary” card waiting to be replaced with real functionality

## 🎯 Tomorrow’s Objective

Build the AI-powered pre-visit summary feature: combine patient history and seeded intake data into a concise doctor-facing brief, with a clearly labeled fallback path for reliability when the AI API is unavailable.